SER 517-Team 13 Meeting Minutes

|  |  |
| --- | --- |
| Location: | ASU Polytechnic Conference Room |
| Date: | October 31, 2016 |
| Time: | 1:15 pm – 2:00 pm |
| Attendees: | 1. Tim Lindquist 2. Arpit Jaiswal 3. Gowtham Nayak 4. Mihir Bhatt 5. Senthamil Sindhu |

# Agenda items

1. Walkthrough of the iOS app and looking for un-functional part of the application.
2. Walkthrough and discussion on building the Android application using Android Studio.
3. Decision on the framework and technologies used for building the desktop application.

# Decisions

1. Dive deep in the code and understand what both application is capable of doing and try to run the app to find potential unresponsive components. Depending on the progress we will request time with Dr. Julie Russ (IHO coordinator).
2. Based on the information available in the poster, we will create a project charter.
3. Work division:
4. Android – Mihir Bhatt.
5. IOS - Arpit Jaiswal & Sweta Singhal.
6. Desktop App - Gowtham Nayak & Senthamil Sindhu.

|  |  |  |  |
| --- | --- | --- | --- |
| Action items | Owner(s) | Deadline | Status |
| 1)  a. Get Android app to build with latest gradle and sdk.  b. Walkthrough of the application for better understanding. | Mihir B. | November 3rd | In Progress |
| 2)  a. Get iOS app to build and walkthrough of the app for better understanding.  b. Study the feasibility of porting the app from Objective-C to swift 3.0 | Sweta S, Arpit J. | November 3rd | In Progress |
| 3) Get familiar with swing. | Gowtham N, Sindhu S. | November 3rd | In progress |