SER 518-Team 13 Meeting Minutes

|  |  |
| --- | --- |
| Location: | ASU Polytechnic Conference Room |
| Date: | February 3rd, 2016 |
| Time: | 11:00 am – 12:00 pm |
| Attendees: | 1. Tim Lindquist 2. Arpit Jaiswal 3. Mihir Bhatt 4. Gowtham Nayak 5. Senthamil Sindhu |

# Agenda items

1. Give update on feasibility of using a converter to convert code from Objective – c to Swift.
2. Demo the prototype of the Java swing application.

# Decisions

1. Prof Tim Lindquist will provide us with the Java web server to test our connections until we have any update from Julie Russ regarding server credentials.
2. Change from XML to JSON as the mode of communicating data between various applications.
3. Using coredata database in iOS.

|  |  |  |  |
| --- | --- | --- | --- |
| Action items | Owner(s) | Deadline | Status |
| 1. Java web server (Testing purpose) | Tim Lindquist | - |  |
| 1. Complete **About** and **Donation** button functionality in swift 3. | Sweta, Arpit. | Feb 10th | In progress |
| 1.Complete functionality of two buttons(any).  2. Work on editing functionality. | Sindhu, Gowtham | Feb 10th | In progress |
| 1. Android database clean up and work on ongoing issues with crashing of app | Mihir | Feb 17th | In progress |
| 1. Send Github invite to Tim and Julie.  2. Send reminder email to Julie for server credentials. | Sweta, Arpit | - |  |