SER 518-Team 13 Meeting Minutes

|  |  |
| --- | --- |
| Location: | ASU Polytechnic Conference Room |
| Date: | February 10th, 2016 |
| Time: | 11:00 am – 12:00 pm |
| Attendees: | 1. Tim Lindquist 2. Arpit Jaiswal 3. Mihir Bhatt 4. Gowtham Nayak 5. Senthamil Sindhu |

# Agenda items

1. We need to start Start sprint 2.
2. We need to discuss about the interactive image in iOS on home page.
3. We need to decide the schema for JSON.

# Decisions

1. Issue: interactive home page image’s touch is not working. Need to discuss with Julie in next meeting about the feasibility and priority of this image.
2. There were version mismatches in android which have been resolved. Completed changes in dphelper and database issue is also resolved.
3. User Interface of Swing is complete.
4. For desktop app we will use hibernate functionality and mig layout.
5. Discussed how the code on git can be downloaded and run.

|  |  |  |  |
| --- | --- | --- | --- |
| Action items | Owner(s) | Deadline | Status |
| 1. Complete **News and Events** button in swift 3 and connect to server to take information from JSON. | Sweta, Arpit. | Feb 17th | In progress |
| 1. Decide schema for JSON.  2. Generate a JSON for news and events and push to server. | Sindhu, Gowtham | Feb 17th | In progress |
| 1. Complete **News and Events** button in swift 3 and connect to server to take information from JSON. | Mihir | Feb 17th | In progress |